Doc xxx.xxx

IDA TAC

18 September 2002

Preparatory report for Reportnet

Development of common tools

and a shared information infrastructure for the

European Environment Information System

Approved by the NFP/EIONET Group 29 May 2002

### Table of contents

Preparatory report for Reportnet	1

Executive summary	3

1.	Introduction	4

1.1.	Who should read this and why?	4

1.2.	What is the challenge?	4

2.	Current and future reporting needs	5

2.1.	The current reporting obligations	5

2.2.	Towards a new reporting system	6

2.3.	How can information technology help?	6

2.4.	Description of the business processes to be supported	7

3.	Current situation	8

3.1.	Results of the e-EIONET and TERESA projects	8

3.2.	Problems	9

3.3.	Relationship to the existing IDA and Eurostat data collection tools	9

4.	New framework for environmental information sharing	10

4.1.	The wider integration proposed by EEIS	10

4.2.	Introducing Reportnet as best practice	11

4.3.	What is meant by an information infrastructure	11

5.	Architecture	14

5.1.	Network Directory (ND)	15

5.2.	Reporting Obligations Database (ROD)	15

5.3.	Data Dictionary (DD)	15

5.4.	Content Registry (CR)	16

5.5.	Data Exchange Modules (DEM)	16

5.6.	Data Repositories (DR)	17

5.7.	Data Warehousing (DW)	17

5.8.	Indicator Management (IM)	17

5.9.	Workflow tools and integrative services	17

6.	Approach and methodology	18

6.1.	Software engineering methodology	19

6.2.	Approach to organisational change	22

7.	Roles and responsibilities of stakeholders	22

7.1.	Role of EEA	22

7.2.	Role of Member Countries and NFPs	23

7.3.	Role of European Commission	23

8.	Proposed projects	23

8.1.	Technological development	23

8.2.	Standards development	24

8.3.	Organisational development	24

8.4.	Costs	24

9.	Conclusion	24

References	25

Glossary	26

Release notes	27

# Executive summary

The paper describes an approach to improve the current practices in environmental reporting by creating a new dimension of cooperation around a shared information infrastructure. It is the common foundation that should be defined and shared by the multiple networks operating in the international environmental reporting area and together form the European Environment Information System, such as EEA/EIONET, European Commission, OECD and the various conventions.

Creation of a shared information infrastructure should allow better use and reuse of the reporting information leading to reduction of the reporting burden at the national level, while providing the international reporting community with better and more policy-relevant information in a faster way. It would increase the transparency of public administrations and hence contribute to the goals of eEurope and Government Online in the environment sector.

A practical implementation of the information infrastructure framework through an application suite called Reportnet is described. It would have components for reporting obligations, metadata, directory services, data repositories, and process monitoring, and would be built using and contribute to IDA common tools and techniques. Reportnet is an implementation of a data collection network in a situation where data volumes vary (but are usually low) and the frequencies of reporting are typically once a year, where users are widely distributed but committed to a network solution to data flows and dissemination, and where, unlike for economic data, there are few, if any, examples where access to data are classified by commercial-in-confidence restrictions.

Because of the complex interactions with various stakeholders involved, new approaches for managing software engineering and organisational change during the development process are required and have been identified in the paper.  Most of the technology of Reportnet is or will soon become available. The new IDA project that is proposed would concentrate on the standardisation process and the organisational aspects of creating a shared information infrastructure for the entire environment sector.

# 1.	Introduction

## 1.1.	Who should read this and why?

This paper is initially for consideration within EIONET (ETCs, NFPs, NRCs and ITTAG) and with EEA clients at the European level, in particular DG Environment, Eurostat and JRC. It will however also be of interest to various actors in countries, namely policy makers involved with legal reporting obligations in any sector working with IDA and members of the statistical and research networks of Eurostat and JRC, respectively.

Since 1998, there have been processes run by EEA, to some extent on separate tracks, to review EU reporting obligations (e.g. ROD), to improve and streamline the relevance of reporting to policy evaluation (e.g. indicators) and to develop electronic tools and infrastructure (CIRCA, DEMs) to facilitate more efficient reporting by countries.

Today, we know much more about the information system we would like to develop for the future and hence the IT tools and infrastructure we need in order to facilitate this development efficiently. This thinking is elaborated in the new EEA Strategy (EEA 2001), which has at its core the concept of a shared European environmental information infrastructure, on which the existing e-EIONET can be expanded to what often is referred to as Reportnet (Teller et al. 2000, Norup 2001, Saarenmaa 2001).

This paper sets out EEA’s thinking on how Reportnet should evolve and in particular how we can marry most efficiently work underway under the EEA core budget, for example streamlining data and information reporting obligations and developing indicators and assessments, and work to develop IT tools and infrastructure for the benefit of the Member States that are managed by EEA under the auspices of the IDA programme.

## 1.2.	What is the challenge?

For more than a quarter of a century, EU environmental policy has developed rapidly so that there are now over 100 major pieces of legislation in place, covering the entire spectrum of environmental issues from global climate change and stratospheric ozone depletion to the protection of local biodiversity. These Community laws now set the framework for the environmental policies of all 15 current Member States, are followed by the three countries of the European Economic Area, which are also EEA Members, and will soon be applied in 13 Candidate Countries as the Community enlarges.

What is referred to as the current reporting system is in fact a largely incoherent set of reporting requirements in EU environmental legislation, in EEA and Eurostat questionnaires and as part of different international environmental conventions. It is the result of 3 decades of strong development of European environment policy, whereby reporting is usually a by-product (albeit an indispensable one) rather than the main focus of the policy (DG Environment 2002a).

To assess whether Community environment policies are working, data and information are collected by the Member States and reported and analysed at EU level. Although there are a myriad data and information reporting obligations at the international, EU and national levels – so much so that Member States often complain of  ‘reporting fatigue’ – much of the information currently gathered is of limited use in assessing the impact of environmental measures. As the ‘Bridging the Gap’ conference (Anon. 1998) concluded:

- ‘...some of the systems for monitoring and gathering information about the environment in European countries are inefficient and wasteful. They generate excessive amounts of data on subjects which do not need it; and they fail to provide timely and relevant information on other subjects where there is an urgent policy need for better focused information, and for consistent environmental assessment and reporting’

This message has now been fully taken on board by the European Commission and EU Member States. The common position on the proposed Sixth Environmental Action Programme (6EAP) highlights the need to

- ‘review and regularly monitor information and reporting systems with a view to a more coherent and effective system to ensure streamlined reporting of high quality, comparable and relevant environmental data and information’

- and to undertake

- ‘ex ante evaluation of the possible impacts, in particular the environmental impacts, of new policies….

- ex post evaluation of the effectiveness of existing measures in meeting their environmental objectives.’

So the challenges are to revise the reporting system to enable us to know more about the effects and effectiveness of EU’s environmental measures, to rebalance the reporting effort, so that only the most essential types of information need to be collected and reported, and to exploit IT developments so that we do all this in the most efficient and transparent way. This is a joint challenge for both the Member States and the EU institutions, working together and sharing ideas.

These goals are fully compatible with the larger pursuit of e-Europe. The Government Online action aims at increasing transparency of public institutions by facilitating access to information and by developing a coordinated approach for public sector information, including at European level.

# 2.	Current and future reporting needs

## 2.1.	The current reporting obligations

- Almost all items of EU environmental legislation require Member States to report in some way to the Commission. Currently, the information requested falls into the following five types:

- Legal transposition – details of Member States’ national laws enacting EU legislation;

- Practical compliance – data on exceedances of environmental standards, limit values, national derogations, etc.

- Environmental data – on environmental pressures and state of the environment;

- Descriptions of policy measures – plans, programmes, instruments put in place by Member States to comply with EU legislation;

- Policy effects and effectiveness – the effects of these measures and the extent to which they achieve their objectives.

Most emphasis is given in the legal system to types 1, 2 and 4. All these different kinds of information are channelled from the Member States to the Legal Unit of DG Environment through periodic, national reports on implementation. In recent years, the Commission has made progress on publishing reports evaluating implementation at the EU level, e.g. the Standardised Reporting Directive reports for water and waste. However, in many cases, the information provided by countries remains non-transparent both to other countries and to users outside the policy loop, e.g. NGOs, and the interested general public. The Aarhus Convention will require a major change in information provision and access by all parties.

The system as it currently stands has grown incrementally as the Commission and the Member States have agreed reporting requirements for separate laws or sectors, in most cases independently of one another. The growth in the types of reporting requirements has therefore been organic rather than strategic. As a result, some valuable types of information are not collected at all; some officials who need access to the information that is available do not receive it; and Member States sometimes fail to report at all in response to a growing burden of reporting obligations, the value of which may not be immediately obvious to them. The EU institutions and the Member States all suffer from this unsatisfactory situation.

In addition to legally based obligations, Member States are also required to respond to a myriad of ‘moral’ obligations, mainly emanating from EEA and Eurostat in EU, and from OECD and International Conventions at the wider international level. These obligations focus mainly on type 3 information and there are overlaps and duplication of effort across institutions. Such obligations have been defined for purposes other than those defined in EU legislation, such as for trend analysis in state of the environment reports, monitoring progress under separate conventions, and more recently for the development of indicators to support reporting on progress with EU environmental policy, sectoral integration and in the future sustainable development.

The result is that we now have an increasing myriad of reporting obligations, developed incrementally over time, with overlaps and duplications across institutions, causing reporting fatigue in countries and overload or backlog in the recipient organisations. Yet it remains difficult to obtain the types of information needed by policy makers to assess the effects (using indicators) and effectiveness (using models etc.) of EU policies and other international commitments. This has now been recognised formally by the Commission and the Member States under the 6th Environmental Action Programme, which includes a commitment under (draft) Article 9 to:

‘review and regularly monitor information and reporting systems with a view to a more coherent and effective system to ensure streamlined reporting of high quality, comparable and relevant environmental data and information’

## 2.2.	Towards a new reporting system

The review of environmental reporting that has been launched by DG Environment (2002a, 2002b) as part of the 6th Environmental Action Programme should create a more coherent and effective system for reporting data on the environment.

EEA and EIONET, through the Bridging the Gap process, have been considering how we could move towards a better-balanced reporting system, which meets policy needs and addresses the issue of reporting fatigue in Member States. This process has yielded a number of broad and specific recommendations (Anon. 1998) that will be used to support the deliberations of the 6th EAP review.

These recommendations cover the following four elements:

- Developing policy-relevant frameworks for assessment based on key policy questions and relevant indicators

- Streamlining the current reporting obligations to remove redundancies and duplication

- Developing new methods for collecting, analysing, modelling and comparing data at the EU level, utilising existing and new data to fill information gaps

- Optimising institutional cooperation so that information is reported once but used by many thus maximising efficiency

Work on indicators is developing rapidly. However, it will be some time (5-10 years) before reporting obligations have been retuned to deliver the data, information and assessments required for policy-relevant indicators. Proposals for streamlining the current reporting obligations have evolved from analysis of the Reporting Obligations Database (ROD) and other sources but it will take time to unravel current legal obligations (2009 under the Water Framework Directive), so for the foreseeable future countries are likely to be required to continue to meet existing obligations. New methods have been developed to support indicator production and policy evaluation (environmental accounting, scenarios/outlooks) and while these will deliver the better quality information demanded by Ministers, Commissioners, and Parliamentarians they will in the short term add to the reporting burden. It is in the area of common frameworks and approaches (e.g. indicators) and streamlined institutional cooperation that most progress can be made. This is recognised in the new EEA strategy (EEA 2001) and the proposals to develop a common, shared European Environment Information System (EEIS), on which the existing e-EIONET can be expanded, and what often is referred to as the “Reportnet”.

## 2.3.	How can information technology help?

The principles underlying Reportnet are that countries should be required to report information only once against well defined needs based on policy objectives, that this information is held in a well-designed repository to enable ease of access and development of a corporate memory, that those institutions at the international level who need this information access it when they want to, that countries share information to enhance policy learning, and that information is transparent and accessible so enhancing participation and improving quality through use and exposure.

The development in recent years of the web means that IT tools and infrastructure can be designed to support implementation of the Reportnet principles. In particular the current trends and tools in e-business, which are mainly based on applications of XML, make it feasible for organisations to interchange, share, and publish data much more effectively than has been case in the past.

The rest of this paper focuses on the development of the necessary IT tools to support the evolution of Reportnet towards these goals. In doing so it addresses:

- Current situation on implementation of e-EIONET strategy

- Explanation of the EEIS and Reportnet concepts from an IT perspective

- Design concepts for the Reportnet architecture and the underlying information infrastructure

- Institutional responsibilities and synergies in building a shared information system

- Evolution of e-EIONET from 2002 onwards to deliver needed architecture

- Conclusions

## 2.4.	Description of the business processes to be supported

In general terms the current and future business processes to be supported in the development of Reportnet have been discussed above. However, a fairly detailed description is needed here so that software’s main functions can be identified. Such description is the best guarantee that the developed systems will effectively support the stakeholders (Fig. 1).

The process should ideally begin already when the legislators and conventions are still deliberating the reporting needs of the coming directives, regulations, and laws. These are analysed by the international agencies that agree in detail in committees with the stakeholders about the data elements, reporting frequency, delivery format, and other relevant issues.

Countries then analyse how these requirements can be fulfilled and designate responsible persons and institutions to the tasks. They plan for the reporting work knowing the impending deadlines and availability of data. In order to facilitate the data collection and assure the quality of the result, software tools and guidelines are made available by the international reporting community.

Before countries release the data to their intended recipients, they go through several steps of evaluation. Do the national data sources and international requirements match at all? Are the data, which consists of aggregate values derived from some other sources technically correctly calculated? Do the data fit within eventual nationally agreed limits? Can these data be made publicly available?

At the time of delivery the authorised national department packages the data and makes it available for the international coordinator as agreed. When the international institutions have received the data, they check them and forward to their analysts for management and production of the indicators that are needed to monitor compliance with the legal requirements and other agreed targets. These indicators are published in reports and public web services.

The above description of the basic reporting process is not overly complicated. Issues start to emerge when it is realised that there are dozens of such processes running at the same time. Since there often are very similar other requests from other members of the international reporting community, the data compiled for one reporting cycle is scrutinised, complemented where needed and packaged again for another delivery. When only one national institution is concerned in providing data to the international level, reuse rate can be reasonably large, but often international reporting is distributed to different authorities, which complicates matters.

Figure 1. Modern software is built from reusable components that each supports a small part of the identified business processes. Example from TietoEnator (2001).

At the international level, integrated environmental assessment often requires data from several processes to be brought together. Information where to locate such data and how to understand them correctly must be available.

# 3.	Current situation

## Results of the e-EIONET and TERESA projects

In 1999-2000, EEA produced, in collaboration with a Task Force from the member countries and with IDA and contractor assistance, a new strategic plan for application development in EIONET, known as the SPADE (2000) strategy, and a related global implementation plan (GIP; see e-EIONET 2000). Already before e-EIONET, the TERESA (1999) project produced several components that could later be rolled into e-EIONET.

The e-EIONET GIP identified several objectives relevant for reporting:

- Develop and implement for the use of EEA/EIONET community the second generation of collaboration and data exchange applications.

- Achieve shortened monitoring, assessment and reporting cycles.

- Offer process owners powerful tools to manage, modify, supervise, and control data and information reporting and other key processes.

- Provide a technological platform so that removing duplication and decreasing needless manual work from the information gathering process and so decreasing unnecessary data and information reporting burdens in member countries and at other responsible organisations becomes possible.

Moreover, five areas of application development were identified in the GIP:

- Telecommunication and hardware infrastructure of the current EIONET must be developed to a higher capacity and appropriate degree of decentralisation.

- Collaboration services, including development of workflow management and progress monitoring tools and services, would be further developed to better align with the functions and roles within the organisational EIONET.

- New generic and shared data management and data flow tools were required to enable and encourage the harmonisation, efficient management and collection of data so that the reporting burden is decreased in member countries.

- In data warehousing a new architecture is required that allows ETC databases to interchange data with the EEA Data Warehouse, and  thereby make the data publicly available.

- By portal development, integration of technologies, value chains, and interfaces found in the various online services into a uniform personalised corporate portal.

Core recommendations in the section 'Data management and flows' included also descriptions of how these things should be approached. There should be no grand plan, but learning by doing using an evolutionary approach. The stable core content should be harmonised, but not content that is still evolving. A data registry should be created to provide the basis for harmonisation. National data warehouses should be created to host the national data. The data flow tools should be integrated with CIRCA, and XML be used as the data interchange format throughout. IDA common tools should be built on, where feasible.

The development projects completed include national data repositories in about 30 distributed CIRCA installations, a central data repository (CDR), content registry (CR), data dictionary (DD) including XML schema registry, a portal toolkit (PTK), data service for the available indicator data sets, data exchange modules (DEM) including XML output, comprehensive directory services, a reporting obligations database (ROD), national modules for the ROD, a workflow tool, and the application of these technologies in topic databases such as Waterbase, OzoneWeb, and European Nature Information System (EUNIS). These developments have been done on an annual budget of about 1,5 M EUR, most of which is provided by the IDA Programme. Most of these components have reached status of release candidate or are already in operation.  The total cost of e-EIONET and TERESA projects during the IDA II programme has been 3.033.000 EUR.

With regard to the content, 11 EIONET Priority Data Flows have been defined. Regular progress reports are made. The list of stable indicators is still under development.

Use of a national data repository in CIRCA or a central data repository is becoming a widely accepted goal. Denmark has reorganised its international reporting activities and now publishes all the reported data on a central data repository. Air Emission data flow has been implemented on top of CIRCA repositories in all countries. CDDA data flow is for most part also handled this way. The rest of data flows are still outside the basic e-EIONET infrastructure.

XML as data interchange format has not yet reached operational status, although the Waterbase pilot can be used to demonstrate how it works and the DEMs will soon be able to generate XML data interchange files. Obviously, XML-based data interchange will fully work only when the data dictionary and a schema registry have been completed to support it.

## Problems

Although the tools are coming available, organisational change is still slow.  EIONET Priority Data Flows are gradually being re-engineered to the recommended data flow architecture. A large proportion of data to underpin EEA indicator production is still received from outside the regular EIONET Data Flow process. The move, however, by the EEA towards an agreed core set of indicators by the end of 2002, to regularise its reporting activities over the next 5-10 years, will see the EIONET Priority Data Flow process extended to underpin the implementation of the core set.

User participation in the projects has not been very enthusiastic in all areas. Consequently, it has been difficult to get the systems beyond the prototype phase into full operational capacity and into operation. This is especially true with systems developed by outside consultants, which points out that project management must be improved. EEA in-house developments have generally been more easily brought into production.

It has been very difficult to specify systems in advance with sufficient detail so that when they are delivered (typically the year after) they would still be in line with the current ideas. Users do not seem to have the time and patience to go through the several steps of requirements specification, architectural and technical design, detailed design and testing that are required by the IDA project management. The development cycle takes well over one year.  After that, user needs usually have become clearer and another round of developments and enhancements is needed. However, such prototyping must be done much faster.

These problems make it clear that further projects must concentrate on the organisational aspects of environmental reporting.

## Relationship to the existing IDA and Eurostat data collection tools

The e-EIONET and TERESA projects have produced a fairly comprehensive suite of data collection tools that could even be candidates for IDA common tools.   IDA architecture guidelines (version 6.1) specify roadmaps to several kinds of model networks.  These include data collection, data exchange, data dissemination, data sharing, alerts, and service process networks.  In this taxonomy, Reportnet is an implementation of a data collection network in a situation where data volumes vary (but are usually low) and the frequencies of reporting are typically once a year;, where users are widely distributed but committed to a network solution to data flows and dissemination; , and where, unlike for economic data, there are few, if any, examples where access to data are classified by commercial-in-confidence restrictions.  These characteristics are fairly typical for a large part of international reporting in most sectors.

For high volume and regular data flows IDA has available Eurostat’s common tools STADIUM and STATEL. These have been investigated, but have been deemed too big and demanding for the current characteristics of the data flows to be supported on EIONET. There are, however, features within these tools that could be adapted into the Reportnet tools being developed for the same purpose.

Figure 2. A shared information infrastructure that enables information exchange and dissemination is at the heart of the European Environment Information System. EIONET is only one network contributing to the shared information pool. The long-term vision is to get agreement between countries and international institutions (both EU and non-EU) on a common core set of indicators and underlying data flows.  These would then be implemented through the EEIS so that data would be reported once by countries (eg through Reportnet’s content repositories) and these are accessible to all the institutions and networks that form the EEIS so that they can produce, using the same data, the indicator-based assessments as required under their respective institutional mandates.

# 4.	New framework for environmental information sharing

## 4.1.	The wider integration proposed by EEIS

The new EEA strategy (2001) explains the need for harmonisation of  environmental data and information. In order to simplify and streamline this process it suggests improving networking with all the members of the international reporting community involved and developing the vision of a shared European Environment Information System (Fig 2). This being a big ambition it has to be based on set principles that will carry it forward:

- First, it is recognised that there is a wider international and European environmental reporting community, i.e., a network of environmental information providers. Their joint networks can be called the European Environment Information System. The EIONET is EEA’s network that consists of administrative and scientific institutions at national level. The community that makes the EEIS also consists of other networks such as the one of Eurostat and its data providers or the various permanent or ad-hoc networks which are built around European and national scientific organisations or NGOs. All these and related partners are providers or users of reported environmental data and should therefore share an interest in improving the related business processes.

- Technology nowadays helps to ease this process through the availability of an electronic infrastructure (the World Wide Web) that allows for distributed responsibilities and at the same time eases the integration of different web services through a common technical language (XML). To assure interoperability, the simple HTTP and SOAP protocols are used for communication. The essence of Reportnet functionality is to agree on standards on how to use XML, SOAP, and related mechanisms.

- A good starting point is that EEA – with the support of the IDA Programme – has already developed a basic technical infrastructure for a network for environmental data exchange (e-EIONET). This basic infrastructure will be further extended to cover also data harmonisation.  This will be supported by a framework of data standards, data exchange formats, communication protocols, and directories that form an information infrastructure enabling information sharing and interoperability of applications and tools.

- e-EIONET has built on the CIRCA as a tool and generic service since 1997. More tools are on their way and soon form an integrated suite that covers most functions required from a data collection network. These tools and the applications they make will be implemented more and more in Open Source allowing for better exchangeability and maintenance. This is also being achieved by using modular designs that allow for adding and skipping modules if necessary.

These are the building blocks of the EEIS.  Their essence and general principles shall be well understood and widely communicated. Inside EEIS, EEA proposes to spearhead the necessary standardisation and harmonisation efforts. EEA not only has the mandate and the experiences to go ahead, but also has a strong and committed network to work from.

## 4.2.	Introducing Reportnet as best practice

EEA now aims at showing a best practice example to be shared with other stakeholders through the development of the EEIS concept, the supporting information infrastructure and its implementation through Reportnet. While the architecture shall serve the immediate EIONET needs on one hand, it is open to interface with other networks’ technical solutions. This is due to the fact that national environmental data remains at the provider in a non-aggregated form. Institutions that need to aggregate such data, e.g. for European or international assessment purposes can retrieve it from the provider and make use of it. If delivery and receipt for it is legally required, it can be provided, too.

The initial Reportnet functions (cf. Fig. 3) are identified here before the technical implementation is laid out in the next chapter:

- One of the above-mentioned organisational aspects is that countries as data providers are interested in reducing their efforts of reporting the same or almost the same data and information to various institutions. This data shall in the future remain in repositories maintained by the countries themselves. This broader concept replaces what was called ‘national data warehouse’ in e-EIONET GIP.

- Crucial to networking is an updated directory of network partners and their roles in the network. To have this directory centralised appears advisable for reasons of better maintenance, but its content updates should be the responsibility of the countries.

- In order to determine what exactly the reporting obligations are, information about them as they stand from the European legislation, conventions, and other sources must be made available for other applications. Ideally, they need to be customised to the situation in the individual countries and databased to facilitate such dynamic views

- From the obligations and the consensus building process among administrative and scientific interests, indicators shall be derived. These indicators shall be linked to the available data and where data is not yet available, push to bridge this gap. The indicator part of the application shall also build on the modelling results of the network partners.

- The thorough description and quality assessment of the data exactly underpinning these indicators are tasks of a registry of parameters called a data dictionary which comes together with a registry of what data has been reported by whom and when (metadata).

- The available data flows are referred to as the collection process. Here we will see the integration of the present data exchange modules (DEM) based on the next generation CIRCA developments.

## 4.3.	What is meant by an information infrastructure

There will always be many partly overlapping networks in the environment sector and EIONET is only one of them (Fig. 2). In fact, there are 55 committees in the environment sector, and there is no overall committee looking at the big picture and data interchange issues over the entire sector. The data are exchanged in a variety of proprietary formats agreed within sectoral committees. Many of them have had little knowledge of existing or emerging data interchange standards. It would be wrong to assume that other organisations would join EIONET and everything could be orchestrated by EEA and there would be no overlapping reporting.

Therefore another dimension of cooperation will have to be developed for more efficient and effective reporting. During the recent strategy work (EEA 2001), this missing component was identified as a shared information infrastructure’. This means that multiple networks that together make the EEIS share a common foundation. This foundation enables them to share information efficiently. Data is collected once by Member States and then reused by all the international reporting community that need it.

What exactly is an infrastructure? In general it allows people to build on each others’ work. Infrastructure is often understood only as a physical, legal, and financial thing, something basic that can be left for lawyers and technicians. Information infrastructure is an increasingly common notion, meaning the mechanisms and permanent structures that enable information sharing. These include standards, services, and support actions for representing, addressing, locating, exchanging, and securing information. In broad terms information infrastructure is everything that enables sharing of information indirectly. Isaac Newton once wrote ‘If I have seen farther than other men, it is because I have stood on the shoulders of giants’. He meant that there was an information infrastructure of science that he could build on. If there is no information infrastructure, everyone must build his or her solutions up from scratch. This is very wasteful, but it has been the usual approach as the current international reporting system was shaped.

To be exact in computer terms, information infrastructure is an agreed set of

- Data interchange formats, such as XML

- Documented and shared data definitions, i.e., XML Schema

- Communication protocols, such as HTTP for accessing information, and SOAP for invoking remote functions

- Directory of interfaces where the data is, such as the CDS

- Procedures and data need requirements, such as those documented in the ROD

- A set of practical tools so that the above can be deployed quickly

All these are available today. It is just a matter of putting them together in a useful way. Building such infrastructure does not necessarily require mega-projects and new organisations, although it is often viewed that way. A simple standardisation process is where to start.

The conceptual separation of computer software applications and the underlying information infrastructure is important. If you want others to build on it – then you are building infrastructure. These are characterised by the usage of open, standardized interfaces (where to go) and communication protocols (what to say). Examples include IP, Z39.50, LDAP, IMAP, CORBA, SQL, and Posix. However, if you just want to get one job done – then you can build an application, and perhaps hope that others could use it as is. Popular examples include Microsoft Windows and Microsoft Access.

Mature, successful, shareable applications often migrate to infrastructure. For instance Microsoft Office is currently found in most personal computers and one can travel with a PowerPoint file and have some confidence that the file can be opened at a remote presentation location.

Infrastructure services are typically built using a layered approach (Fig. 4) where services are built on top of each other. Interoperability is achieved when an interface at one level can connect to the next and understands a protocol, which is used to express needs of requesters.

A simple example of infrastructure services is directory service. It is possible to use hierarchically arranged data on people, organisations, and their groupings with the Lightweight Directory Access Protocol (LDAP) on connecting to an appropriate port of a directory server on the Internet. Existence of such an open interface and a related protocol makes it possible for others to build applications that use directory services. These include roles and expertise, security services and accreditation mechanisms, which can be built on it. Also e-mail applications increasingly build on directory services. Examples include people.yahoo.com and the EIONET Directory.

From this background it is possible to attempt to give some definitions:

European Environment Information System = Organisations, work processes, applications, data, indicators, agreements, and assessments that are involved in international environmental reporting

Information infrastructure = The framework of data standards, interoperability mechanisms, and other permanent structures that enables information exchange and sharing within and between information systems

Reportnet = Suite of IT tools optimised to support the business processes of the EEIS building on a shared information infrastructure

Figure 4. Three sides of an interoperability pyramid picturing an application, communication, and content harmonization infrastructure, respectively. Different layers of services build on each other using standardized interfaces. Examples are given in parentheses.

# 5.	Architecture

The components of Reportnet cover the functions that are needed by the input part of the EEIS. With the exception of the user interface, they are all found at the ‘Tools’ level in the application infrastructure illustrated in Fig. 4.

The components described below do not mention databases and other systems at the national level, because these are different for each country. The borderline lies in the ‘Collection’ data exchange modules. In the other direction, the Reportnet range ends when the data has been delivered as required. How that data is used for various purposes, such as to calculate various indicators is not covered here. Fig. 5 illustrated these boundaries.

Figure 3. Components of Reportnet and the main data flow.   The inner (red) circle illustrates the normative metadata components.  The outer ring the main “real” data flow.

Reportnet consists of several components that each serve a particular purpose. They are illustrated in Fig. 3. The components have mostly been identified in EIONET’s preparatory report  (SPADE 2000) and the Global Implementation Plans (GIP) for TERESA (1999) and e-EIONET (2000). Subsequently these tools have been constructed during 2000-2001 in separate projects. However, during the work the need to integrate them has become more obvious than discussed in the GIPs, since they need to exchange information with each other.

Below we cover the following aspects for each component of Reportnet:

- Description:  Definition and purpose of the component.

- Functions:  What functions the component provides for users.

- Linkages:  What other components this one must be able to work with and how.

- Users: Who is using the component, for what purpose, and who is responsible for the content.

- Partitioning:  Where this component is located and whether it is centralised.

- Technology:  How this component is built.

- Status:  Where we are in the implementation of this component.

## 5.1.	Network Directory (ND)

- Network Directory is the database of all persons, organisations, and their roles that are active with or of interest to the EEIS.

- The Directory provides functions that allow user authentication, security services, getting contact information, and routing of workflow processes. These functions are maintained by the EEA.

- Contact information is accessible as required by the applicable laws and decided by the concerned users themselves.

- Network Directory is called from all the other components that need to authenticate the users. There are no other user authentication sources in Reportnet. The Directory also has its own user interfaces that allow getting contact and organisational information. These include web browsers and use of the LDAP port for clients such as email.  These interfaces are maintained by the EEA.

- Users of the Directory are everyone as they log on to the Reportnet applications. Also people who are coordinating the network and need contact information communicate with the Directory. Content is maintained by the National Focal Points who appoint representatives to the various roles.

- There is one central Network Directory for Reportnet. In addition there may be national directories for local user authentication. These synchronise those elements that are common.

- The Directory is built on industry standard directory services using the LDAP for communication and X509 for certification.

- The Directory is in operation available as part of CIRCA since release 2.5 (August 2001).  It provides complete role and organisation information, which can be used by other applications. Release 3.0 of CIRCA makes it possible to use any LDAP server (not only the CIRCA-bundled one) for authentication. http://eea.eionet.eu.int:8980/Public/irc/eionet-circle/Home/central_dir_admin?fn=roles&rd=1&ud=1&od=1&act=list&v=eionet

## 5.2.	Reporting Obligations Database (ROD)

- This component provides descriptions of the requirements of data and information, including the legal basis why such content will have to be or is desirable to be provided, and periodicity.

- This component provides functions for searching and browsing of the reporting obligations.

- This module will point to particular roles in the Network Directory that are responsible for fulfilling the obligations. It needs to point to certain elements in the Data Dictionary that define the required content in detail. The Content Registry must be able to point to individual obligations so that it can be flagged that a certain obligation has been met. Countries may create linkages to this component that map their information holdings with regard to the obligations.  Generates process definitions for Workflow.

- Users of this component are people who need to understand the reporting obligations and are monitoring their fulfilment.  Content is mainly derived from the Commission’s Eur-Lex database of EU legislation and the reporting obligations interpreted by the EEA so that they can be understood and responded to by countries. The EEA is also responsible for maintaining details of its own reporting obligations plus those of Eurostat in the EU and non-EU reporting institutions such as international conventions.

- ThROD maintenance is centralised because the reporting obligations are same for all countries. So-called national extensions or country services are separate systems that from one hand point to these obligations and for the other to national data sources.

- This component has been built with the Java language and MySQL relational database.

- A prototype Reporting Obligations Database was created in 2000-2001 under the TERESA project of IDA. Its content are being expanded and maintained, linkages to other systems created, and functionalities gradually enhanced. http://rod2.eionet.eu.int/

## 5.3.	Data Dictionary (DD)

- The Data Dictionary is a central registry where other applications and projects that need data definitions can refer and where they can share their definitions.

- The Data Dictionary stores definitions of data elements, their attributes, their data types, allowable values, and relationships between other elements. It shall be able to import and export data definitions in the XML format. There shall be a user interface that allows these definitions to be created, browsed, and edited. The status of the elements shall be documented.  The Data Dictionary shall be able to serve other tools with dynamic pick-lists of allowable values.  It also shall be possible to manage compound elements and provide the functions of a XML Schemas registry.

- Definitions of data elements in the Data Dictionary must be available from the Data Exchange Modules so that these can validate their input against the definitions. They must be available from the Reporting Obligations Database so that obligations can be linked to the required data. The Data Repository and the Content Registry entries must point to the data definitions so that it is known what data is where. When uploading to Data Repository, the data shall be tagged with the identifiers of the contained data elements using picklists of allowable values.   Such data is initially captured when data is uploaded to the Data Repository. Existing definitions from GEMET (GEneral Multilingual Environmental Thesaurus) should be used as basis of new ones. Linkage to Network Directory is needed to identify who is responsible of each definition.

- People who formulate new reporting obligations should make reference to existing data definitions so that reusability can be maximised. Users of the Data Dictionary include programmers that must reuse existing data definitions instead of reinventing their own. Other users search data of particular kind in the content registry using the data definitions. Maintainers of national databases may want to check the European data definitions in order to compare how closely their nationally available data correspond to these.  Contents are maintained by the developers of the target systems and, in future, shall be sanctioned by a standards committee.

- There is one central Data Dictionary on Reportnet.

- The Data Dictionary is built with the Java language and MySQL database complying with the ISO11179 standard, as applicable. It also makes use of an XML server for importing and exporting definitions.

- The Data Dictionary is currently being built under the EINRC framework contract between TietoEnator and the European Commission. It is expected to be available in the second quarter of 2002.

## 5.4.	Content Registry (CR)

- The Content Registry keeps track of the deliveries of data sets to the international reporting system, and also other content, as applicable.

- The system registers meta-information about the content stored in Data Repositories. It allows searching by meta-information fields, including the data definitions, and locate the registered resources offering a link to the registered resources whenever possible. It stores information about the delivery dates so that supervising the processes is supported with simple workflow functions.  It requires that the harvested services provide Dublin Core descriptions of their content in RDF format.

- The Content Registry gets its information from multiple Data Repositories through harvesting them for metadata (pull) or through notifications after upload events (push).

- People that supervise the data reporting activities use the Content Registry. It allows them to search delivered data sets by data flow, country, and date.  It can also search documents by the Dublin Core elements. Contents are created automatically but controlled by the EIONET Network Management Centre.

- There is one central Content Registry on the Reportnet.

- The Content Registry is built with the Java language, MySQL relational database and an XML Server.

- The Content Registry has been released as version 1.0.  Harvested resources are being added one by one.  http://cr.eionet.eu.int/

## 5.5.	Data Exchange Modules (DEM)

- The Data Exchange Modules (DEMs) are smart electronic questionnaires used to gather data from various sources to agreed formats. Optionally such data can be delivered to agreed places.

- DEMs provide functions for importing data in popular formats, or alternatively allow direct input, format the data technically correct, package the data, and upload or otherwise automatically deliver it. The functionality of DEMs and their maintenance is the responsibility of the EEA and its ETCs.

- The DEMs do not directly link to national data holdings, but allow import from them. They should automatically upload data to the Data Repositories. They get the data definitions from the Data Dictionary.

- Users of DEMs are people in national institutions and elsewhere who are responsible of producing the data for the reporting system.

- DEMs are stand-alone applications for personal computers or in future web-based forms. Therefore they are widely distributed. The data contents within DEMs are created by the National Reference Centres in direct response to well-defined reporting obligations.

- Stand-alone DEMs are produced with any PC development tools. Web-based DEMs are created with client- and server side Java.

- DEMs for air quality and air emissions are available at http://air-climate.eionet.eu.int/tools. There is a need to produce new ones for other topic areas, especially when framework directives that define the data needs become available.

## 5.6.	Data Repositories (DR)

- Data Repository is the location where the deliveries of data, information, and knowledge to the international reporting system are stored.

- Data Repository is a content management system providing functions for uploads, downloads, versioning, approvals and sealing of official datasets, packaging in virtual envelopes for delivery, and tagging with meta-information.  The content in DR is in document format.

- A Data Repository is accessed by the DEMs when they upload content. It makes meta-information available for the Content Registry in RDF Dublin Core format. Its meta-information sets (pick-lists of allowable values) must be retrievable from external namespaces such as the Data Dictionary.

- Data Repository is accessed by the institutions to whom the delivery is made. Instead of getting the delivery physically, they get a notification that their envelope is ready in a Data Repository. It is also used by all those others needing access to the reported content, such as Topic Centres.  Contents are created by the National Focal Points and National Reference Centres.

- There is one Central Data Repository (CDR) in Reportnet.  In addition, one National Data Repository (NDR) may exist in every country.

- The CDR is built with Zope.  NDR is implemented using CIRCA Libraries.

- The CDR is already available and entering operational service at rn2.eionet.eu.int.  The NDRs are also in place on national e-EIONET servers, where no major functional changes are needed but performance on the still existing first generation national servers must be improved.

## 5.7.	Data Warehousing (DW)

- This component provides query access to the data reported on particular topics.

- The Data Warehouses can be queried using SQL, intelligent agents, or web-based forms.

- Data to the Warehouses is processed from the documents contained in Data Repositories.  In some cases DEMs can directly upload to the DW.  The Data Warehouses are accessed by Indicator Management tools for the purpose of producing assessments and scenarios.

- Users are those creating data sets for indicators.  Also the general public can access the DWs using the web.  Contents are typically maintained by the European Topic Centres.

- Each topic area should have its own Data Warehouse.

- Data Warehouses are created using relational database management systems.

- Examples of existing Data Warehouses include Airbase, EUNIS; Wastebase and Waterbase.

## 5.8.	Indicator Management (IM)

- This component denotes the various models and other systems that are used to process the delivered data into indicators describing state, trends, and scenarios.

- The functions include those of decision support systems, model management and operation, multimedia and web access to results.

- The Indicator Management tools get their data from the Data Warehouses and Data Repositories.  Also working databases are used.

- Primary users and content managers are those making the assessments.  Decision makers and general public access the results.

- Any

- Any

- Examples of existing Indicator Management tools include EEA’s Data Service and RIVM’s DAFIA II, but this area must still be more elaborated.

## 5.9.	Workflow tools and integrative services

- The purpose of this component is to enable the users to see what is going on in the network, track the processes, and integrate the various tools.  (This component can be understood to be the central box in Fig. 3.)

- Users are provided with workflow and tracking functions.  As the users often jump from one component to another, the components cannot be too different from each other and tools for providing harmonised user interfaces are provided. Personalisation, groupwork support, and corporate views shall be provided.  These integrative services also provide a technical communication platform where the other tools can exchange messages.

- This is not a separate Reportnet component, but a set of embedded tools for active Work Flow or just passive content tracking. These components talk to most other ones. The data flow process definitions and deadlines are queried from the Reporting Obligations Database. Documents are stored in Data Repositories. The Content Registry is queried for actually available documents. Email notifications are sent to the roles in Network Directory.

- Users are those involved in data flows.

- One central workflow engine and various web query facilities to track the content.

- This component links to all the other ones using SOAP and CIRCA API. The user interface is built with server-side Java, or other dynamic application services such as Zope.

- A workflow tool is available and being tested.  Country services for tracking the expected deliveries have also been prototyped.

Figure 5. Boundaries of the Reportnet components with regard to national systems and public web services. Arrows indicate primary dependencies of the tools (cf. Table 1).  For historical reasons, some data flows (dashed) still bypass some components, so for instance from national databases to Repository without DEM and from the DEM to Data Warehouse without Repository.

# 6.	Approach and methodology

Development of Reportnet is not a straightforward task. Even though the main business processes are known in broad terms for all topic areas, they have only been precisely defined for air quality and air emissions. With each new framework directive new processes are introduced. These are normally variations of the theme described above in section 2.4.

It must be made clear at the outset that the development of a shared information infrastructure and Reportnet will require some changes in organisations and responsibilities. For instance, a physical one-to-one delivery of data to international level will be replaced by a data service at national level from where the delivery can automatically be made as legally required, but the data would also be available for other use, as appropriate. Such changes can only be agreed after there is sufficient evidence that the proposed new system will actually work. This means that Reportnet must, as concept, prototype, and demonstrator be taken quite far before the benefits become clear.

This puts special pressure on the software engineering methodology and approach. How to design a system that has never been tried before and which the users are not able to define well? That is possible with an iterative process and when the developers have a good understanding of the business processes that must be supported (cf. Fig. 1). Another needed ingredient in the work is IT expertise from the member countries. ITTAG was instrumental in putting together the original ‘telematics’ network of EIONET, but then pulled back to the role of network operators, while the NFP Representatives participated intensively in defining and developing the initial round of Reportnet application prototypes. Now that these applications have been defined in sufficient detail, and there is need to scale them up to operational capacity, ITTAG or a similar group should again intensify its work.

Figure 6. The original spiral model of software development (Boehm 1988).

## 6.1.	Software engineering methodology

The Achilles heel of Reportnet is our ability to produce the right, simple software tools and adjust our business processes in line with it. Experience from TERESA and e-EIONET projects shows that much more effort has to be devoted in future in adjusting the development methods to the particular constraints of EIONET and other networks to be served. This is not something that can be left for the technologists, because extensive user involvement is required, organisational changes are foreseen, and substantial budgets are at play. Therefore the methodological approach is described here in some length.

So far, a methodology inherited from IDA quality assurance guidelines has been used for EIONET. It introduces a linear approach, called the waterfall model, which goes through a series of phases such as creation of a project management plan, user requirements capture, software requirements analysis, functional design, construction, testing, and operational service level agreements. Such a linear approach fits well with the EU budget cycle. It comes with a set of underlying assumptions, which are:

- The requirements are knowable in advance of implementation.

- The requirements have no unresolved, high-risk implications, such as cost, schedule, performance, safety, security, user interfaces, and organisational impacts.

- The nature of the requirements will not change very much either during development or evolution.

- The requirements are compatible with all the key stakeholders' expectations.

- The right architecture for implementing the requirements is well understood.

- There is enough calendar time to proceed sequentially.

These assumptions must be met by a project if the waterfall model is to succeed. In the working environment of EIONET at least points 1, 2, 3 and 4 are questionable.  Therefore another development model, called the spiral model, is chosen for future Reportnet development.

The spiral model (Fig. 6) has two main distinguishing features. One is a cyclic approach for incrementally increasing a system's degree of definition and implementation while decreasing its degree of risk. The other is a set of milestones for ensuring stakeholder commitment to feasible and mutually satisfactory solutions. Under the spiral model the answers to questions such as ‘what should be done next’ and ‘for how long can we let this continue’ are driven by risk considerations and vary from project to project and sometimes from one spiral cycle to the next. At the start of a cycle, all of the project's success-critical stakeholders must participate concurrently in reviewing risks and choosing the next set of goals. Milestones drive the spiral to progress toward completion.

The spiral model supports incremental commitment of resources to the exploration, definition, and development of the system, rather than requiring a large outlay of resources to the project before its success prospects are well understood (Boehm 1988). Basically, the idea of evolutionary development under the spiral model is not to define in detail the entire system at first. The developers should only define the highest priority features. Define and implement those, then get feedback from users (such feedback distinguishes ‘evolutionary’ from ‘incremental’ development). With this knowledge, they should then go back to define and implement more features in smaller chunks.

However, the spiral model also has some dangers. A project cannot be started on an evolutionary development approach based on a statement such as, ‘we're not sure what to build, so let's throw together a prototype and evolve it until the users are satisfied.’ This approach would be insensitive to several risks corresponding to the set of assumptions for a successful evolutionary development. These assumptions are:

- The initial release is sufficiently satisfactory to key system stakeholders so that they will continue to participate in its evolution.

- The architecture of the initial release is scalable to accommodate the full set of system life cycle requirements (e.g. performance, safety, security, distribution to all NFPs, localisation).

- User organisations are sufficiently flexible to adapt to the pace of system evolution.

- The dimensions of system evolution are compatible with the dimensions of the old practice it might be replacing.

- Stakeholders' possible over-participation or late entry should not lead to excessive changes in direction, resulting in loss of project resources before implementation.

- In the context of EC budget cycle, the resources are often committed at the end of the year and practically cannot be cancelled for redirection afterwards.

The real danger is No. 1. Without some initial attention to user needs, and their documentation in the milestone specifications, the prototype may be so far from the users' needs that they consider it a waste of time to continue.

The original spiral model (Boehm 1988) began each cycle of the spiral by performing the next level of elaboration of the prospective system's objectives, constraints and alternatives. A primary difficulty in applying the spiral model has been the lack of explicit process guidance in determining these. An extended spiral model (Fig. 7) uses a win-win approach to converge on a system's next-level objectives, constraints, and alternatives. It involves identifying the system's stakeholders and their win conditions, and using negotiation processes to determine a mutually satisfactory set of objectives, constraints, and alternatives for the stakeholders. This sounds appropriate for the case of Reportnet and its multiple stakeholders, but requires special meeting techniques so that the next level objectives can be identified and decisions made in a timely manner.

Figure 7. An extended spiral model that supports multi-stakeholder commitments (Boehm 2000).

As illustrated in the Fig. 7, the process translates into the following spiral model extensions:

- Determine Objectives. Identify the system life-cycle stakeholders and their win conditions. Establish initial system boundaries and external interfaces.

- Determine Constraints. Determine the conditions under which the system would produce win-lose or lose-lose outcomes for some stakeholders.

- Identify and Evaluate Alternatives. Solicit suggestions from stakeholders. Evaluate them with respect to stakeholders' win conditions. Synthesize and negotiate candidate win-win alternatives. Analyse, assess, and resolve win-lose or lose-lose risks.

- Commit. Record Commitments, and areas to be left flexible, in the project's design record and life cycle plans.

The spiral model is anchored to reality with a set of milestones: Life Cycle Objectives (LCO), Life Cycle Architecture (LCA), and Initial Operational Capability (IOC) (Boehm 2000). These can be described as stakeholder commitment points in the software life cycle: LCO is the stakeholders' commitment to support architecting; LCA is the stakeholders' commitment to support full life cycle; and IOC is the stakeholders' commitment to support operations. At the first two milestones the stakeholders review six artefacts: operational concept description, prototyping results, requirements description, architecture description, life cycle plan, and feasibility rationale. The feasibility rationale covers the key pass/fail question: ‘If I build this product using the specified architecture and processes, will it support the operational concept, realise the prototyping results, satisfy the requirements, and finish within the budgets and schedules in the plan?’ If not, the package should be reworked.

Use of the spiral model requires more intensive communication between the developers and users than the waterfall model does. In the waterfall model, specifications are produced early in the project so that the developers are able to construct an application in accordance with the specifications. In the spiral model, the documents are produced mainly afterwards to document the systems developed. Extensive documentation is required mainly for the user commitments.

No particular development tool is identified for any of the Reportnet components here. This is purposeful, as tools and technologies come and go. They are never a good basis for IT strategic choices (Martin 1989). Today the various available Reportnet components are written in Java, Perl, MySQL, Netscape Directory Server, and Zope. They all run on Unix. It will have to be possible to replace an aging technology in any of the component with a modern one when time is right. This is achievable when the underlying information infrastructure is based on open standards and the system architecture is modelled after permanent business processes.

## 6.2.	Approach to organisational change

A major issue in building Reportnet is how to combine business process re-engineering and software development. These must go hand-by-hand. The benefits reaped from merely automating manual procedures remain limited. Only when the work processes can be adjusted and cut down through the introduction of new software tools, true gains in productivity are possible. Is that a realistic goal with Reportnet, or is just simple automation desirable must be discussed. However, moving from manual one-to-one information swapping to more automated one-to-many information provision is fundamental organisational and work process change.

The following boundary conditions with regard to organisational and work process change can be observed:

- Framework directives (i.e., fixed data requirements and business processes) do not exist for most topic areas. So the situation is evolving.

- While the general requirements of data deliveries are written in legislation, the details how the data flows are actually managed are agreed in committees and can be re-negotiated when good reasons and proof of concept exist.

- Reporting obligations are based on negotiations and political compromises of the efforts the international policy community is making. Positions are defended meticulously and any change in work practices has to be motivated so that all stakeholders buy in.

- Reducing the data reporting burden does not mean that international institutions have access to less information.

- Data reporting is not a full time year round job for most people, so complex solutions that are very different from everyday routines will not work.

- EEA/EIONET is only one young player in the data reporting game and working with EEA is currently voluntary.

- Network organisations where consensus is required for decisions are slow by nature. Going at the pace of the fastest or the slowest who often have unique home conditions should be avoided.

The recommended approach in this reality is gradual introduction of individual Reportnet components one by one. For each component and each data flow, agreements are made separately after the Reportnet components that could support them have become available.  This has worked for air quality, air emissions and designated areas satisfactorily in the case of the Repository component (CIRCA).

When a sufficient number of such examples exist, the remaining data flows will probably migrate voluntarily. Availability of support actions, reusable tools, continuous development and positive example is crucial. It is the responsibility of EEA to orchestrate these actions so that there are enough positive reasons for each committee and data flow to join the system. EEA cannot directly orchestrate the EEIS but by offering Reportnet services and by operating a strong support base and inviting all onboard it can lead the movement.

In summary, Reportnet can only be built through a process of gradual convergence and providing a strong support base.

# 7.	Roles and responsibilities of stakeholders

Agreements on who will do what is an important part in IDA global implementation plans. Therefore it is appropriate to also cover here the suggested roles and responsibilities in Reportnet development.

## 7.1.	Role of EEA

- Provide most tools

- Operate DD, CR, Directory

- Provide support via NMC and otherwise

- Provide guidelines

- Use in its own data flows with ETCs

- Show best practice

- Guardian of the concept and process, promotion

## 7.2.	Role of Member Countries and NFPs

- Centralise international data and information reporting

- Operate and populate Repository

- Manage own data in Directory, EEA and local

## 7.3.	Role of European Commission

- DG Environment: Take into account in streamlining reporting obligations

- DG Environment: Use in own data flows and negotiate with committees

- DG Environment: Be interface to IDA

- Eurostat: Provide some tools and standards

- Eurostat: Use in own data flows and negotiate with committees

- IDA: Provide funding and common tools

- DG Information Society:  Support tools development

- JRC: Prototype and demonstrate tools

- JRC: Use in own data flows and negotiate with committees

Table 1. Status and dependencies of each Reportnet component. Cf. Figure 5.

| Name of component | ###### Status | Milestones reached | Needs data from |
| --- | --- | --- | --- |
| Reporting Obligations | Available and being populated | LCA (2) | Network Directory, Data Dictionary |
| Network Directory | Available in CIRCA 2.5+ | IOC (3) | None (national input) |
| Data Dictionary | Under development | LCO (1) | Reporting Obligations, Network Directory |
| Content Registry | Available and being populated | IOC (3) | Data Repository, Data Dictionary |
| Data Exchange Modules | Available only for air emissions and air quality. For other topics to be developed. | IOC (3) for these two topics, otherwise none | Data Dictionary, (national input) |
| Data Repository | Available in CIRCA and Central Data Repository | IOC (3) | Data Dictionary, DEM, Directory, (other national input) |
| Data Warehousing | Available for air, nature, waste, water | Variable | DEM, Data Repository |
| Indicator Management | Available in EEA Data Service, but not integrated with other components | LCA (2) | Data Warehouses, Repository |
| Workflow and integration | Workflow tool and country services undergoing testing | LCO (1) | All |

# 8.	Proposed projects

## 8.1.	Technological development

The current situation with the development of the various common tools for Reportnet is summarised in Table 1. They all are available in some form at this writing. With Directory, Repository, Content Registry and 2 DEMs having entered operational use on e-EIONET, i.e., have passed the spiral model milestone IOC.

During 2002 also ROD and Data Dictionary would enter operational phase, albeit with limited content.

New DEMs will have to be created in particular for those areas where new framework directives will be soon effective, such as waste and water.

For support actions, the operations of the EIONET Network Management Centre should be expanded to cover support for the components entering the IOC milestone.

There is also need for methodological development around the spiral model.

In summary, most of the initial development of common tools for Reportnet has already been done.  Naturally there will be need for further enhancement of the tools as more users get involved and the requirements become refined and expanded.

However, it is clear that the main focus of the proposed Reportnet project would now be on the organisational change and on the data standardisation process that links the technology and business.

## Standards development

Everybody loves standards. They are the essence of an information infrastructure. Reportnet and EEIS need standards for the data elements, their allowable values, data exchange formats, message exchange protocols, etc.  Today, these areas have barely been touched.  Standards have been adopted form elsewhere such as conventions and formats are often just industry standard basic file formats (read, Microsoft).

The upcoming Data Dictionary tool should provide the technological basis for setting up a clearing-house and distribution place for standards.  Experience from the EDI world and GESMES project of the Eurostat should be built on, but modern XML based standards should be used throughout.  Standards should ideally be global. Cooperation with US agencies in particular should be given the necessary weight here.

It is a major task for the proposed Reportnet/EEIS project to get the standardisation process off ground.

## 8.3.	Organisational development

Close cooperation with other European and international institutions is a necessity for Reportnet concepts to have any success beyond EIONET. As there is nothing particularly environmental in Reportnet concepts, they should also be communicated to other sectors via the IDA Programme.

DG Environment (2002a, 2002b) is currently looking at the reporting system with possible streamlining in mind. At this point, this work focuses on the defining better the content for reporting rather than the practical solutions.  However, Reportnet concepts add an important ingredient to this discussion by showing how the streamlining and reuse of data and information could be achieved. Business process re-engineering, which really is the aim of the review, can today hardly be aimed at without bringing IT early on into the table.

During the proposed Reportnet project an organisational structure for managing an EEIS consoritium would have to be identified and erected.   Such a consortium would have to have at least the following functions:  standardisation body, topic specific business process re-engineering teams, steering group, helpdesk and support action, a development group, and interface to the committees working in the environment sector.  Such a consortium would have to be jointly supported by most of the sectoral organisations.

## 8.4.	Costs

Support from IDA will be sought for Reportnet at the same level as EIONET has had in the past (little under one MEUR/year).

# 9.	Conclusion

In this paper a way forward in application development in the environment sector has been proposed. It updates drastically the e-EIONET global implementation plan that is less than two years old. Such an update has been necessary because of the strategy update of EEA in 2001 and also because some concrete experience has been gained in the first development projects.

This paper has now been discussed for 8 months in and two NFP/EIONET sectoral committee meetings.  With modifications, it is now put forward as a “Preparatory Report” as required for new IDA projects. The essence of such new project would not be technological development, but setting up the standards and organisation framework for EEIS.  It requires participation of most of the major players in the sector.

It is very important to understand the relationships of the EEIS and the underlying information infrastructure. EEA’s mandate is to avoid duplication of effort in the environment sector. This is understood in an active way here. It is not sufficient to avoid overlap within EEA’s own work with others, but also to seek for streamlining of activities elsewhere, as appropriate. It is understood that introduction of a shared information infrastructure is the right approach for aiming that goal. While orchestrating the EEIS is beyond the capacity and mandate of EEA, or any single member of the international reporting community, creating the framework and promoting the benefits of a shared information infrastructure certainly is within EEA’s reach and mandate.

Reportnet addresses some of the problems identified by the Bridging the Gap process (Anon. 1998) by helping to avoid duplication of and making sharing of information an efficient process. While it cannot directly solve the underlying political problems, it can help the decision-makers to recognise the problems with overlapping data collection networks. It also simplifies tackling these problems by providing a framework and tools where new data flows can be anchored.

Although some figures exist on how much data has to be reported, any baseline of what reporting really costs to the member countries is currently not available. In the beginning of a Reportnet project such a baseline would have established so that the required cost/benefit analysis can be made.

Reportnet tool suite comes quite close to Eurostat’s STADIUM central system, but is modular and suitable for use also in a distributed way and at small institutions and where workflows have not yet been fully defined. Reportnet would be an implementation of such model network, as described in IDA Architecture Guidelines (IDA 2001).

Reportnet could also be dubbed ‘e-Environment’. By that we understand the implementation of e-Europe’s Government Online action in the environment sector. If Reportnet is created as proposed, it will increase the transparency of public administrations in an important way, because the reported data can be made publicly available without delay. Experience has shown that the best guarantee for improvement of data is exposure of the data, which also at the same time generates pressure for improvement of the environment.

# References

Anon. 1998. Bridging the Gap. New needs and perspectives for environmental information. 271 p. Proceedings of a European Conference, 3-5 June 1998, London. Environment Agency for England and Wales.

Boehm, B. 1988. A spiral model of software development and enhancement. Computer 5/1988: 61-72.

Boehm, B. 2000. Spiral development: Experience, principles, and refinements. In: Wilfred J. Hansen (Editor) Spiral Development Workshop, February 9, 2000,  Special Report CMU/SEI-2000-SR-008

DG Environment.  2002a.  Review of environmental reporting.  Discussion paper 9 April 2002,10 p.

DG Environment.  2002b.   Waste Pilot Group.  Draft Final Report, 20 p.

EEA 2001. The EEA Strategy. Building effective and reliable environmental information for Europe. Manuscript, 8 pages. http://org.eea.eu.int/documents/strategy/strategy.pdf

EEA 2002.  Shaping the Reportnet.  Responses to the comments on the discussion paper and further clarifications.  11 p. http://www.eionet.eu.int/EIONET_Tech/sii

e-EIONET 2000. Global Implementation Plan. 0.42 Final, 25 May 2000. 37 pages. http://www.eionet.eu.int/Best_Practice/gip/e-EIONET_GIP

e-Europe http://europa.eu.int/information_society/e-europe/index_en.htm

IDA 2001. Architecture guidelines.  Version 6.1.3.  49 pages and annexes.  http://eea.eionet.eu.int:8980/Public/irc/eionet-circle/eionet-telematics/library?l=/miscellaneous/ida/ag_version_6_zip/_EN_6.1.3_&a=i

Jensen, S. 2001 Implementing a shared EEA/EIONET metadata infrastructure. Manuscript version 0.1, 7 pages, 7 September 2001. http://eea.eionet.eu.int:8980/Members/irc/eionet-circle/eionet-telematics/library?l=/meta

Martin, J. 1989. Information engineering. Book I: Introduction. 178 p. Prentice-Hall.

Norup, B. 2001.Streamlining national environmental monitoring and international reporting. Towards ReportNet – the streamlined and transparent one-stop-shop network with validated and aggregated national data on the environment, a European Environmental Information and Reporting System. Manuscript 12 pages. http://ovs.dmu.dk/4Resultater/ReportNet/reportnet_papers/streamlining

Saarenmaa, H. 2001. Towards a shared European environmental information infrastructure. Manuscript, 9 p. In:  Sustainability in the Information Society. Environmental Informatics 2001. 15th International Symposium Informatics for Environmental Protection, October 10-12, 2001, ETH Zürich, Switzerland. (In print) http://www.eionet.eu.int/EIONET_Collaboration/ui01-eeii

SPADE 2000. Strategic Planning of Application Development in EIONET 2000-2003. 0.51 Final, 24 March 2000. 33 pages. http://www.eionet.eu.int/Best_Practice/gip/Strategic_Plan/

Teller, A., Onclincx, F., Squilbin, M., Martin, J. & Norup, B. 2000. Streamlining the environmental reporting process. The Reporting Obligations Database (ROD) and the REPORTNET. EIONET News 7: 1-3. http://www.eionet.eu.int/docu/newsletter/EIONET7.pdf

TERESA 1999. Transparent Environmental Reporting System for Administrations. Global Implementation Plan, 18 pages, final draft 9 July 1999. http://eea.eionet.eu.int:8980/Public/irc/eionet-circle/eionet-telematics/library?l=/miscellaneous/teresagip_rtf/_EN_1.0_&a=i

TietoEnator 2001. System development methodology. Manuscript 13 pages. Available from helpdesk@eionet.eu.int

# Glossary

Information system: A system, whether automated or manual, that comprises people, machines, and/or methods organized to collect, process, transmit, and disseminate data that represent user information

European Environment Information System = Organisations, work processes, applications, data, indicators, agreements, and assessments that are involved in  international environmental reporting in Europe

Information infrastructure = The framework of data standards, interoperability mechanisms, and other permanent structures that enables information exchange and sharing within and between information systems

Reportnet: Suite of IT tools optimised to support the business processes of the EEIS building on a shared information infrastructure

For other acronyms and abbreviations used in this paper, see http://www.eionet.eu.int/Best_Practice/Acronyms

# Release notes

This paper has been produced at EEA in July-September 2001 and again April-May 2002 by the staff of the new Reporting and Networking Coordination  (RNC) Programme consisting of Stefan Jensen, Jock Martin, Hermann Peifer, and Hannu Saarenmaa (corresponding author), and under the guidance of Gordon McInnes. Contributions of Sigfús Bjarnason and Ebbe Kvist of the ITS programme are gratefully acknowledged.

The discussion paper has been reviewed in the NFP/EIONET meetings of 2-3 October 2001 and 29-30 January 2002.  A response to the comments (EEA 2002) was produced for the latter meeting.  In its conclusion the meeting decided to put forward a preparatory report for IDA on basis of the discussion paper in order to start a new IDA project for Reportnet. The NFP/EIONET group endorsed in its meeting 30 May 2002 the current paper as the preparatory report.

Version 0.31

/tmp/in/input.doc

30/07/2026 30/07/2026

EIONET provides a directory service at ldap.eionet.eu.int, port 8983, at three different data roots: ou=users, o=eionet, l=Europe; ou=organisations, o=eionet, l=Europe; and ou=roles, o=eionet, l=Europe. Although currently bundled with other CIRCA tools, it really is an independent service.

Much of the text in this section has been borrowed and adjusted from Boehm (2000) and TietoEnator (2001), which is gratefully acknowledged.